Building Manager Report to Building and Town Committee 8th February 2022

| 1 | Security | The locks to the TH outer doors have been changed today. As some of the locks have become worn and do not operate very well. A new hierarchical system of secure keys will be used so that the overall number of keys can be reduced. |
| --- | --- | --- |
| 2. | Council Chamber | Both the proposed double glazing and PA/Lighting projects are taking a little longer to formulate than originally envisioned. The signwriter is returning on10th February to correct the Honors Board and other work. |
| 3. | Covid Working | I am still regularly checking the information updates from both the Government and Health & Safety Executive. The Risk Assessment and guidance is then updated. |
| 4. | Garden | Bed preparation is currently underway with planting following as the weather allows. The benches will then be refurbished. |
| 5. | Cupernham Notice Board | The new notice board has been dispatched for delivery this week. It will be fitted upon receipt. |
| 6. | Assets and Procedures | The updating of the Asset Register and Standard Procedures is well under way and taking a large amount of my time. We have had very productive input from the Auditor. |
| 7. | Fire Alarm | With the demise of the PSTN telephone system I am having to upgrade our monitor unit to be compatible with the new VOIP system. |
| 8. | Bench Seats | The new bench for the corner of Chambers Ave/Botley Rd. The supplier has delayed delivery to w/c 21st March. |
| 9. | Street Art | “Hendog” mural preservation in the Memorial Park. All Materials now received. Fitting w/c 14/2/22 |
| 10. | Queens Jubilee | I am currently formulating plans to decorate the outside of the TH. |